### Meeting Minutes

Project Title: VABI Project
Date: 30 March 2026
Time: 12:30pm - 1pm
Location: Zoom

Attendees:

- Kristen Choong

- Kandasamy Kayalvizhi

- Yang Kang Yan

### 1. Meeting Objective

To onboard a new group member and realign task responsibilities for the remainder of the project.

### 2. Discussion Points

- Noted that the new member has left his previous group and will be joining this group for the remainder of the project, with Professor Kam’s approval.

- Conducted a brief onboarding to bring the new member up to speed on:

  - Project objectives and requirements

  - Current progress, including completed data restructuring and preparation

  - Overview of datasets and existing work in Tableau

- Confirmed that all relevant documents and project materials (e.g., dataset files, proposal website, prior work) have been shared with the new member.

- Discussed the current state of the project and upcoming deliverables.

- The new member will:

  - Review the data wrangling section to identify potential improvements or refinements

  - Leverage prior Tableau experience to contribute to the development of visualizations and support analysis for the assigned questions

### 3. Disagreements

- No disagreements were raised during this meeting.

### 4. Consensus Reached

- Agreed to integrate the new member into the workflow immediately to ensure smooth progress.

- Confirmed that the data wrangling process may be refined based on the new member’s review.

- Agreed on a revised delegation of work, taking into account the additional team member and his strengths in Tableau.

- All members aligned on maintaining consistency in analysis and visualization outputs.

### 5. Action Items

| Action Item | Assigned To | Deadline |
| --- | --- | --- |
| Review all shared project materials and datasets | Kang Yan | 31 March |
| Assess and refine data wrangling process if needed | Kang Yan | 31 March |
| Reconfirm and proceed with updated task allocation | All members | Ongoing |
| Continue development of visualizations for assigned questions | All members | 2 April |

### 6. Next Meeting

Objective: Review refinements to data wrangling and progress on assigned question tasks
Date/Time: 1 April 2026, 9am